# Software Test Plan (STP) – Attrition Analysis System

Project: Attrition Analysis System
Version: 1.0
Authors: Jet Set Genius
Date: 11-09-2025
Status: Sample / Draft

## 1. Introduction

Purpose: This document define objectives, scope, strategy, schedule, and responsibilities for testing the Attrition Analysis System.

Scope: Testing covers  employee data ingestion & validation , Attrition prediction models, Dashboards & reports , Alerts & feedback handling ,Role-based access & audit logs

References: Attrition Analysis SRS v1.0, RTM, Design Specs.

Definitions: HR (Human Resources), ML (Machine Learning), KPI (Key Performance Indicator), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix).

## 2. Test Items

- Data Ingestion & Cleaning Module
- Prediction (ML) Module
- Dashboard & Reporting Module
- Alerts & Feedback Module
- Security (Access control, audit logs)

## 3. Features to be Tested

Features mapped to SRS requirement IDs:
- ATR-FR-001: Import employee data
- ATR-FR-002: Data cleaning & validation
- ATR-FR-005: Attrition prediction (≥ 80% accuracy)
- ATR-FR-007: Dashboards with KPIs
- ATR-FR-008: Generate reports (PDF/Excel)

- ATR-FR-010: Alerts on thresholds

- ATR-FR-013: Role-based login 
-ATR-NF-001: Dashboard load ≤ 3s
- ATR-FR-014: Audit logs
- ATR-NF-003: GDPR/DPDP compliance

4. Features Not to be Tested

- Core HRMS functionality (assumed tested separately)
- Payroll, recruitment, attendance features
- Third-party analytics/ML frameworks internals

## 5. Test Approach / Strategy

Levels:
- Unit tests (data parsing, ML functions)
- Integration tests (HRMS ↔ Attrition system)
- System tests (end-to-end workflows)
- UAT (HR Managers validating reports)

Types:
- Functional testing (core features)
- Regression testing
- Performance testing (response time, load)
- Security & compliance testing
- Usability testing (UI clarity, accessibility)

Entry Criteria: Stable build delivered, test data available, test environment ready.
Exit Criteria: 100% of planned test cases executed, 0 critical defects open, ≥ 80% ML accuracy, GDPR compliance verified.

## 5.1 Security Validation

- TLS 1.2+ for all connections
- Encryption at rest & in transit
- Role-based access validation
- Audit log verification (≥ 5 years retention)
- Penetration & vulnerability testing

## 6. Test Environment

Hardware: Cloud VM, desktops, tablets.
Software: Attrition App v1.0, HRMS sandbox, Browser (Chrome/Edge).
Tools: Selenium (UI), Postman (API), JMeter (performance), SonarQube (security), Jira (defects).
Test Data: Sample employee datasets (demographics, tenure, salary, performance).

## 7. Test Schedule

Milestones:
- Test case design: 05-Sep-2025
- Environment setup: 07-Sep-2025
- Test execution start: 08-Sep-2025
- Test execution end: 20-Sep-2025
- UAT: 22-Sep-2025 to 25-Sep-2025

## 8. Test Deliverables

- Test Plan (this document)
- Test Cases (manual & automated)
- Test Scripts
- Test Data
- Test Execution Logs
- Defect Reports
- Test Summary Report

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Khousalya S | Prepare plan, coordinate execution |
| Test Engineer | Krupa P | Design & execute test cases, log defects |
| Developer | Krithika P | Support defect fixes and triage |
| Product Owner | Khousalya S | Approve test results, sign-off readiness |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delayed HRMS integration | Use CSV uploads as fallback |
| Low ML accuracy (< 80%) | Retrain with more data. |
| GDPR compliance gaps | Run security & privacy audits early |

## 11. Assumptions & Dependencies

- HRMS sandbox available
- Test datasets anonymized before use
- APIs stable and documented

## 12. Suspension & Resumption Criteria

-Suspend testing if the environment is unavailable for more than 4 hours, or if more than 30% of test cases are blocked.

-Resume testing once blocking defects are resolved and the environment is stabilized.

## 13. Test Case Management & Traceability

RTM ensures mapping of SRS requirements to test cases.
Example:
- ATR-FR-001 (Data import) → TC-Data-01, TC-Data-02
- ATR-FR-005 (Prediction ≥ 80%) → TC-Model-01
- ATR-FR-007 (Dashboard < 3s) → TC-UI-01, TC-Perf-01
-ATR-NF-003 (GDPR compliance) → TC-Sec-01

## 14. Test Metrics & Reporting

Metrics collected:
- % test cases executed / passed
- Defect density & aging
- Requirement coverage (traceability)
- Performance metrics (response times)

Reports:
- Daily execution status
- Final Test Summary Report

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Khousalya S | 11/09/2025 |
| Dev Lead | Krithika P | 11/09/2025 |
| Product Owner | Krupa P | 11/09/2025 |